**Project Status Report – Week 20**

2018-05-14

**Project Name:** ESE Capstone II **Team Members:** David Eelman, Stanislav Rashevskyi, Thomas Abdallah

**Project Overall Status:** Green

**Status Overview:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Activity Title** | **Status**  (Last Week) | **Status**  (This Week) | | **Plan**  (Next Week) |
| **Plan** | **Actual** |
| **Paddle Controller Prototyping**  Responsible: Thomas  Due: Ongoing | Green | High power H-Bridge design. | Green | High power H-Bridge prototype spinning a motor. New encoder mounted. |
| **Puck Tracker Prototyping**  Responsible: David  Due: Ongoing | Green | No activity planned. | Green | No activity planned. |
| **UI Prototyping**  Responsible: David  Due: Ongoing | Green | Research touch screens. | Green | UI prototype bring-up. |
| **Master Controller Prototyping**  Responsible: Stan  Due: Ongoing | Green | Defense strategy implementation. | Green | Design state machines and error handling logic. |