**Project Status Report – Week 25**

2018-06-18

**Project Name:** ESE Capstone II **Team Members:** David Eelman, Stanislav Rashevskyi, Thomas Abdallah

**Project Overall Status:** Green

**Status Overview:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Activity Title** | **Status**  (Last Week) | **Status**  (This Week) | | **Plan**  (Next Week) |
| **Plan** | **Actual** |
| **Paddle Controller Prototyping**  Responsible: Thomas  Due: Ongoing | Yellow | Bring-up of PCB | One of each circuit tested | Finish PCB assembly  Prototype motor control |
| **Puck Tracker Prototyping**  Responsible: David  Due: Ongoing | Green | Optimize calibration routine and mount fiducials | Optimized calibration routine | No activity planned |
| **UI Prototyping**  Responsible: David  Due: Ongoing | Green | Continue developing UI and investigated mounting solution for the touchscreen | Continued refinements to GUI  Started “Goal Light” prototyping | Continue refinements to GUI  “Goal Light” schematics & layout |
| **Master Controller Prototyping**  Responsible: Stan  Due: Ongoing | Yellow | Finish supervisory control in the master controller | Worked on supervisory control | Finish supervisory control in the master controller |