**Project Status Report – Week 26**

2018-06-25

**Project Name:** ESE Capstone II **Team Members:** David Eelman, Stanislav Rashevskyi, Thomas Abdallah

**Project Overall Status:** Green

**Status Overview:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Activity Title** | **Status**  (Last Week) | **Status**  (This Week) | | **Plan**  (Next Week) |
| **Plan** | **Actual** |
| **Paddle Controller Prototyping**  Responsible: Thomas  Due: Ongoing | Green | Finish PCB assembly  Prototype motor control | Finished PCB assembly and prototyped motor control | Closed loop motor control |
| **Puck Tracker Prototyping**  Responsible: David  Due: Ongoing | Green | No activity planned | No activity | No activity planned |
| **UI Prototyping**  Responsible: David  Due: Ongoing | Green | Continue refinements to GUI  “Goal Light” schematics & layout | Ordered mounting bracket for UI, completed goal light schematics, layout, and board soldered | Mount UI display, make second board for goal light |
| **Master Controller Prototyping**  Responsible: Stan  Due: Ongoing | Green | Finish supervisory control in the master controller | Almost finished supervisory control in the master controller | Error handling, PC communication |