**Project Status Report – Week 30**

2018-07-30

**Project Name:** ESE Capstone II **Team Members:** David Eelman, Stanislav Rashevskyi, Thomas Abdallah

**Project Overall Status:** Green

**Status Overview:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Activity Title** | **Status**  (Last Week) | **Status**  (This Week) | | **Plan**  (Next Week) |
| **Plan** | **Actual** |
| **Paddle Controller Prototyping**  Responsible: Thomas  Due: Ongoing | Green | IR sensors installed. | IR sensors installed. | Install 24V-to-5V DCDC to replace 5V regulator |
| **Puck Tracker Prototyping**  Responsible: David  Due: Ongoing | Green | No activity planned | No activity | No activity planned |
| **UI Prototyping**  Responsible: David  Due: Ongoing | Yellow | Implement “Demo” for paddle controller. | Code cleanup | Implement “Demo” for paddle controller. |
| **Master Controller Prototyping**  Responsible: Stan  Due: Ongoing | Green | Refine new control strategies. | Refined new control strategies. | Code cleanup and full system testing. |