**Project Status Report – Week 5**

2018-02-16

**Project Name:** ESE Capstone I **Team Members:** David Eelman, Stanislav Rashevskyi, Thomas Abdallah

**Project Overall Status:** Green

**Status Overview:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Activity Title** | **Status**  (Last Week) | **Status**  (This Week) | | **Plan**  (Next Week) |
| **Plan** | **Actual** |
| **Specification and Plan Document**  Due: 2018-02-23 | Green | First draft of document complete. | Green | Final document complete. |
| **Paddle Control Mechanical Prototyping**  Due: Ongoing  Responsible: Thomas | Green | Start assembly | Yellow | All parts received. Assembly underway. |
| **Puck Tracker Prototyping**  Due: Ongoing  Responsible: All | Green | No activity planned | Green | No activity planned |
|  |  |  |  |  |
|  |  |  |  |  |