## Slide 1
Robotic Air Hockey System Development Plan
 | Semester 7 |  |  |  |  |  |  |  | Semester 8 |  |  |  |  |  |  | 
 | January |  | February |  | March |  | April |  | May |  | June |  | July |  | August | 
Project Roadmap |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Mechanical |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Electrical |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Software |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
User Interface |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
System Engineering |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Project Planning
Mechanical Integration
Investigation & Design
S&P
P
S&P
Design/Test Plan
Proto & Test
P
R
Paddle Controller Development
Manual Control
Puck Tracker Development
Master Controller Development
Defense
Basic Interface Development
Demo Interface Development
Offense
Fully Integrated
Validation Complete
Design Freeze